# GPMA-002 — Dependency & Build Graph

## Genesis Platform Master Architecture

## Purpose

This document defines the dependency graph, build order, parallelization strategy, and architecture freeze points for the Genesis Platform.

## Build Waves

| Wave | Focus | Deliverables |
| --- | --- | --- |
| Wave 1 | Platform Foundation | Monorepo, Canonical Object Model, Ontology, Graph Engine, Scientific Memory, Replay Framework |
| Wave 2 | Knowledge Acquisition | Observation, Evidence, Provenance, Source Reliability |
| Wave 3 | Scientific Discovery | Signals, Themes, Megatrends, Recursive System Expansion |
| Wave 4 | Economic Intelligence | Value Chains, Tier-N Supply Chains, Constraints, Bottlenecks, Profit Pool Migration |
| Wave 5 | Operational Intelligence | Economic Digital Twin, Causal Engine, Scenario Engine, Thesis Builder |
| Wave 6 | Executive Intelligence | Personal CIO, Portfolio Construction, Alerts, Monitoring |
| Wave 7 | Optimization | Distributed execution, performance tuning, self-improvement |

## Critical Dependency Chain

Repository -> Canonical Object Model

Canonical Object Model -> Ontology

Ontology -> Graph Engine

Graph Engine -> Scientific Memory

Scientific Memory -> Observation Engine

Observation -> Evidence -> Signals

Signals -> Themes -> Megatrends

Themes -> Recursive System Expansion

Expansion -> Value Chains -> Supply Chains

Supply Chains -> Constraints -> Bottlenecks

Bottlenecks -> Profit Pool Migration

Profit Pool Migration -> Economic Laws

Economic Laws -> Economic Digital Twin

Digital Twin -> Thesis Builder

Thesis Builder -> Personal CIO

## Parallel Workstreams

A: Foundation & Infrastructure

B: Knowledge Acquisition

C: Scientific Discovery

D: Operational Intelligence

E: Executive Experience

F: QA, Replay & Benchmarks

## Architecture Freeze Gates

Gate 1: Foundation APIs frozen

Gate 2: Canonical schemas frozen

Gate 3: Graph contracts frozen

Gate 4: Genesis interfaces frozen

Gate 5: Prometheus interfaces frozen

Gate 6: Public API freeze before beta