# Genesis Developer Starter Kit

## Version 1.0

## Mission

Build the Genesis Platform by implementing the architecture defined in the Platform Bible and GPMA. No implementation may redefine architectural concepts.

## Read These Documents First

Platform Bible (Volume 0)

Repository Constitution

GPMA-001 Master Capability Map

Master Backlog

Developer Work Packages

## Architecture Guardrails (MUST)

Start from reality, not ticker symbols.

All reasoning flows through canonical graph objects.

Preserve provenance on every graph mutation.

Keep Genesis (research) separate from Prometheus (runtime).

Do not invent ontology outside the Platform Bible.

All recommendations must be explainable.

Historical replay is mandatory before promotion.

## Wave 1 Scope

Monorepo

Canonical Object Model

Ontology

Graph Engine

Scientific Memory

Replay Framework

CI/CD

Developer Tooling

## Deliverables Before Wave 2

Build passes

Unit tests operational

Graph APIs available

Canonical schemas frozen

Architecture review completed

## Coding Standards

Schema-first.

Test-first for core algorithms.

Strong typing.

Document public APIs.

Small pull requests.

Every PR references a Work Package ID.

## Definition of Done

A work package is complete only when implementation, documentation, tests, replay validation, and architecture review all pass.